Expression of Interest (EOI) Notification.

HYDERABAD METROPOLITAN WATER SUPPLY & SEWERAGE BOARD

O/o Chief General Manager (Engg),

Revenue Circle,

Khairatabad, Hyderabad-500004.

EOI  No: 3 /CGM(E)/R.C/UFW-Dn.V,VI&VII/2016-17,         Date:   20.10.2016.

Preamble:

HMWSSB desires to reduce NRW from the present 40% to 15% over a period of two years for which Consultancy Services for preparation of Detailed Project Reports (DPRs) with technical proposals and detailed implementable project components for Unaccounted For Water (UFW) reduction under O&M Division Nos.V,VI & VII in the service area of HMWSSB jurisdiction through empanelled Consulting firms with the Ministry of Urban Development (MoUD), GOI.

Scope of work:

The  consulting firm will assess “as is situation” ie collection, collation and analysis of existing data and field studies and estimate the present level of NRW values in the pilot project area selected and develop a strategy for structured control and reduction of NRW in a phased manner (short term , midterm and long term).

The consultant shall carryout all necessary survey and investigations and establish DMA’s.

To study and identify all sources of supply to each division, section and to finalise the locations for fixing of work flow meters.

The consultant shall conduct detailed study including measuring discharge at household level for NRW assessment.

To study and quantify the various kinds of losses (Physical and non-physical losses) and carry out for water audit at division & section level.

To update distribution network map with field observations/inputs and demarcate DMAs for enabling to install flow meters.

To prepare detailed hydraulic network analysis for each DMA/hydraulic subzone.

To arrive at % of NRW existing in each DMA and section.

To prepare detailed cost estimate for each component of the suggested measures for reduction of NRW to 15% or further less.

To prepare and submit DPR with technical proposals and detailed implementable project components to call for tenders for reduction of NRW to 15% or further less in a phased manner.

The consultant shall assist HMWSSB in obtaining funding for the implementation of the project  from External funding agencies or any financial institutions in India.

Schedule of Selection Process (tentative):

Sl no.			Activity						Date

1	Inviting proposals from Empanelled Consultants				22/10/2016

2	Last Date of submission of Technical & Financial Proposal			02/11/2016

3	Opening of technical Proposals received					05/11/2016

4	Pre-bid meeting at HMWSSB administrative building, khairatabad, Hyd		16/11/2016

5	Completion of evaluation of technical proposals				23/11/2016

6	Opening of Financial proposals received					25/11/2016

7	Allotment of work to successful consultant 				28/11/2016

8	 Concluding Agreement and commencement of work by consultant.		01/12/2016

9	Completion of work and submission of final DPR by consultant		31/03/2017

The firms shall submit their Willingness through online (mail id. cgm-rev@hyderabadwater.gov.in) for E.O.I. to the Chief General Manager (Engg), Revenue Circle, Khairatabad, Hyderabad duly enclosing copies of their relevant documents, certificates& under taking letters if any for the subject work. Further details can be obtained from O/o.Chief General Manager (Engg), Revenue Circle, HMWS&SB Administrative building rear block, Khairatabad, Hyderabad during office working hours.

Chief General Manager (Engg),

HMWSSB, Revenue Circle,

Khairatabad, Hyderabad-500004.

Mobile no.9989989450

Sd/-				Sd/-

C.G.M (E) / RC        		Director (R&U)